PORTFOLIO DECISION BRIEF

Two Projects That Cover the Market
Without Becoming a Mega-Project

A focused portfolio plan based on seven software and AI engineering postings

Prepared 12 August 2026  |  Toronto-focused early-career roles

Recommendation: Build LedgerLab first to prove core engineering depth, then build GroundedOps to prove applied AI judgment. Keep both as small, deployed products with excellent tests and documentation.

# 1. The portfolio strategy

The postings split into two overlapping groups: conventional software engineering roles that emphasize APIs, databases, testing, cloud delivery and production reliability; and AI engineering roles that add agents, evaluations, workflow orchestration and human review. One oversized project could touch every keyword, but it would be difficult to finish and even harder to explain clearly in an interview.

The stronger approach is two coherent projects. Each should tell one technical story, use a restrained stack, and include enough production discipline to look like engineering rather than coursework.

| Project | Primary story | Strongest signal | Time box |
| --- | --- | --- | --- |
| LedgerLab | Reliable payment processing and recovery | Backend / full-stack engineering | 4-5 weeks |
| GroundedOps | Safe AI decisions with evidence and review | Applied AI engineering | 3-4 weeks |

## What the employers are actually signaling

- Core engineering is the common denominator. APIs, databases, testing, debugging, Git, deployment and clear ownership appear throughout the seven roles.

- JavaScript/TypeScript and Python provide the broadest language coverage. Java remains valuable for the banking and platform-oriented roles.

- The AI roles care about reliability, not only model calls. They emphasize structured workflows, queues, evaluations, observability, security and human recovery paths.

# 2. Project One - LedgerLab

Resilient Payment Operations Sandbox

Portfolio pitch: A simulated payment service that prevents duplicate transfers, records an auditable double-entry ledger, recovers from failed settlement jobs and proves correctness through reconciliation.

## Why this idea is distinctive

Most student finance projects are CRUD dashboards. LedgerLab is different because the demo is about failure and correctness. A reviewer can intentionally trigger a timeout or duplicate request, watch the system recover safely, and then verify that account balances still match the ledger.

Create transfer  ->  validate idempotency  ->  record ledger  ->  settle  ->  reconcile

## Must build

- Synthetic accounts and wallets, plus a transfer REST endpoint that rejects unsafe duplicates using an idempotency key.

- A double-entry ledger so every movement creates balanced debit and credit entries.

- A settlement lifecycle and a small operator dashboard showing transfers, failures and the audit trail.

- Failure injection for one or two controlled cases, followed by a safe retry.

- A reconciliation job that detects a deliberately introduced mismatch.

- Unit, integration and concurrency tests, plus a documented cloud deployment.

Stack: Java 21, Spring Boot, PostgreSQL, a minimal React/TypeScript interface, Docker Compose, GitHub Actions and one cloud. Use TypeScript with Node if learning Java would delay completion.

Scope limit: no Kafka, Kubernetes, multiple microservices, real payments, fraud model, mobile app or multi-cloud deployment. Use a modular monolith and one worker; add Redis only after the core is polished.

## Demo and evidence

Demo duplicate prevention, safe recovery from a settlement failure and reconciliation against one seeded mismatch. Report real results for concurrent requests, test coverage, p95 API latency and recovery scenarios.

# 3. Project Two - GroundedOps

Human-Reviewed AI Case Triage

Portfolio pitch: An AI operations desk that reviews synthetic insurance or support cases, cites the relevant policy, produces a structured recommendation and routes uncertain decisions to a human reviewer.

## Why this idea is distinctive

GroundedOps is not a chatbot. Its main product is a decision workflow with evidence, confidence, review and measurable quality. That maps directly to employers building AI agents for messy, high-stakes operational environments.

Case  ->  retrieve policy  ->  structured recommendation  ->  review if uncertain  ->  evaluate

## Must build

- A small synthetic dataset of support or insurance cases and a short policy handbook.

- Policy retrieval plus structured output containing decision, rationale, citations, confidence and escalation reason.

- A review queue where a person can approve, reject or correct the recommendation.

- An immutable audit trail showing model output, prompt version and reviewer changes.

- A golden evaluation set of roughly 25-40 cases with expected outcomes and required evidence.

- An evaluation screen comparing prompt versions, supported by workflow tests and one deployed demo.

Stack: Python 3.12, FastAPI, PostgreSQL full-text search, a small Next.js/TypeScript interface, one model provider, Pytest, Docker and GitHub Actions. Add pgvector only if evaluation proves it helps.

Scope limit: no multi-agent swarm, fine-tuning, multiple model vendors, real personal data or compliance claims. Browser automation may be one optional stretch feature.

## Demo and evidence

Compare an obvious case with an ambiguous one, correct the latter in the review queue and run two prompt versions. Report task accuracy, citation precision, escalation rate, latency and cost per case.

# 4. Why the pair works

The projects share just enough infrastructure to accelerate development, while telling different technical stories. Reusing React, PostgreSQL, Docker and GitHub Actions is efficient; the core backend and engineering challenge remain distinct.

| Signal | LedgerLab proves | GroundedOps proves |
| --- | --- | --- |
| Backend depth | Transactions, invariants, API design | Structured workflows and retrieval |
| Reliability | Idempotency, retry and reconciliation | Confidence, escalation and audit |
| Data | Relational modeling and integrity | Search, evidence and evaluation sets |
| Quality | Unit, integration and concurrency tests | Golden tests and prompt regression |
| Languages | Java or Node, plus TypeScript | Python, plus TypeScript |
| Target roles | Stripe, Scotiabank, BMO and general SWE | Magical, Applied Systems and Symplistic.ai |

## Recommended nine-week build order

- Weeks 1-2 - Ledger core: schema, transfer API, balanced entries and automated tests.

- Weeks 3-4 - Reliability and UI: settlement states, failure injection, reconciliation and operator dashboard.

- Week 5 - LedgerLab polish: cloud deployment, load test, architecture note and short demo video.

- Weeks 6-7 - Grounded workflow: case ingestion, policy retrieval, structured output and reviewer queue.

- Week 8 - Evaluation: golden cases, prompt comparison, audit history and metrics.

- Week 9 - Portfolio packaging: deployment, screenshots, README refinement and resume bullets using real measurements.

## Scope gates

- A stretch feature enters the plan only after the must-build demo works end to end.

- Each project gets one cloud, one database and one primary backend framework.

- A feature that cannot be demonstrated in five minutes is probably not required for version one.

- Polish beats breadth: deployment, tests, documentation and measured results are part of the product.

# 5. Portfolio packaging

A hiring manager should understand each project in under two minutes, and a technical interviewer should be able to go deeper for twenty minutes. Package both repositories consistently.

## Repository checklist

- A concise README beginning with the user problem and one-sentence technical story.

- A small architecture diagram plus two or three documented engineering tradeoffs.

- A one-command local setup with seeded synthetic data.

- A live demo or recorded backup demo following the five-minute script.

- API documentation, automated tests and a visible CI result.

- A reproducible benchmark or evaluation report, followed by honest limitations.

## Resume positioning

For LedgerLab, emphasize data integrity, idempotency, failure recovery, testing and measured throughput. For GroundedOps, emphasize grounded decisions, evaluation design, human escalation, auditability and measured model quality. Use numbers only after measuring the finished systems.

## If there is time for only one project

Choose LedgerLab if the current portfolio lacks a serious backend project or the application list is mostly general software, banking and platform roles.

Choose GroundedOps if a solid deployed full-stack project already exists and the immediate applications are mainly AI-agent or applied AI roles.

## Final decision

The best broad-market sequence is LedgerLab first and GroundedOps second. Together, they show that you can build dependable software and use AI responsibly without forcing every technology into one artificial system.

## Source postings reviewed

Helic & Co - Junior Software Developer

Scotiabank - Junior Software Engineer

Stripe - Software Engineer, New Grad

BMO - Software Developer, New or Recent Graduate

Magical - New Grad Software Engineer

Applied Systems - Associate AI Engineer / AI Engineer

Symplistic.ai - AI Software Developer